Smart Library Request Workflow

ServiceNow — Development Phase Document

Covers: Backend Configuration, Flow Automation, UI Policies, and Task Checklist

# 1. Purpose & Scope

This document consolidates every development task required to build the backend configuration and automation layer of the Smart Library Request Workflow application in ServiceNow. It translates the approved requirements and design into a concrete, trackable set of build tasks covering roles, tables, reference qualifiers, Flow Designer automation, UI policies, access control rules, and reporting. Use the checklists below to track build progress and hand off to testing.

# 2. Development Task Checklist (Master List)

The table below is the master tracker for the development phase. Update the Status column as each task is completed (Not Started / In Progress / Done).

| Task ID | Task | Description | Status |
| --- | --- | --- | --- |
| D-01 | Create Roles | Create student and librarian roles in User Administration; assign to test users/groups. | Not Started |
| D-02 | Create Book Table | Create u_book table with Title, Author, ISBN, Status fields. | Not Started |
| D-03 | Create Borrow Request Table | Create u_borrow_request table with Requested By, Book, Request Date, Status fields. | Not Started |
| D-04 | Configure Status Choices | Populate choice lists for Book.Status (Available/Issued/Lost) and Borrow Request.Status (Requested/Approved/Rejected/Returned). | Not Started |
| D-05 | Add Related List | Add Borrow Request related list to the Book form. | Not Started |
| D-06 | Reference Qualifier | Add a simple reference qualifier on Borrow Request.Book: Status = Available. | Not Started |
| D-07 | Build Approval Flow | Create Flow Designer flow triggered on Borrow Request creation (Status = Requested). | Not Started |
| D-08 | Ask for Approval Step | Add Ask for Approval action assigned to the librarian role with Approve/Reject branches. | Not Started |
| D-09 | Update Book on Approval | Add Update Record step to set Book.Status = Issued when approved. | Not Started |
| D-10 | Update Request on Approval | Add Update Record step to set Borrow Request.Status = Approved. | Not Started |
| D-11 | Rejection Handling | On Reject branch, set Borrow Request.Status = Rejected and end flow. | Not Started |
| D-12 | Email Notification | Add Send Email step to notify the student (Requested By) of the outcome. | Not Started |
| D-13 | Activate & Smoke Test Flow | Activate the flow and run one end-to-end test request. | Not Started |
| D-14 | UI Policy — Return Date | Create UI Policy: when Status = Issued, make Return Date mandatory. | Not Started |
| D-15 | UI Policy — Lock Fields | Create UI Policy to make Book and Requested By read-only once approved. | Not Started |
| D-16 | ACL — Book Table | Read for student & librarian; write/delete restricted to librarian. | Not Started |
| D-17 | ACL — Borrow Request Table | Create/read for student (own records); read/write/delete for librarian. | Not Started |
| D-18 | Own-Record Restriction | Add ACL condition/script so students can only edit their own requests. | Not Started |
| D-19 | Build Report | Create 'Most Borrowed Books' bar chart report grouped by Book, filtered Status = Approved. | Not Started |
| D-20 | Add Report to Dashboard | Publish the report to a dashboard for librarian/management visibility. | Not Started |

# 3. Detailed Development Tasks

## 3.1 Roles & User Setup

- Navigate to User Administration → Roles and create two roles: student and librarian.

- Assign roles to test user accounts or groups so each persona can be impersonated during build and test.

- Confirm role names are referenced consistently across ACLs and the approval flow.

## 3.2 Table & Schema Design

Book table (u_book):

- Title — String

- Author — String

- ISBN — String

- Status — Choice: Available (default), Issued, Lost

Borrow Request table (u_borrow_request):

- Requested By — Reference → User (sys_user)

- Book — Reference → Book (u_book)

- Request Date — Date/Time

- Status — Choice: Requested (default), Approved, Rejected, Returned

- Add a Borrow Request related list on the Book form so each book shows its borrow history.

## 3.3 Reference Qualifier

- Open the dictionary entry for Borrow Request.Book (Advanced view).

- Set Reference Qualifier type to Simple with condition Status = Available.

- Verify that issued or lost books no longer appear in the lookup when students create a new request.

## 3.4 Flow Designer — Borrow Request Approval Flow

- Trigger: record created or updated on u_borrow_request where Status = Requested.

- Step 1 — Ask for Approval: assign to librarian role; branch on Approve / Reject.

- Step 2 (Approve branch) — Update Record on Book: set Status = Issued.

- Step 3 (Approve branch) — Update Record on Borrow Request: set Status = Approved.

- Step 4 (Approve branch) — Send Email to Requested By confirming the book is issued.

- Step 2 (Reject branch) — Update Record on Borrow Request: set Status = Rejected, then end flow.

- Activate the flow and run a manual end-to-end test before handing off to QA.

## 3.5 UI Policies

- Policy "Make Return Date Mandatory When Issued": Condition Status = Issued → set Return Date to Mandatory = True.

- Optional policy to make Book and Requested By read-only once a request is Approved, preventing accidental edits.

- Confirm policies apply on both the platform UI and the Service Portal, if used.

## 3.6 Access Control Rules (ACLs)

Book table:

- Read — student, librarian

- Write / Delete — librarian only

Borrow Request table:

- Create, Read — student (own records)

- Read, Write, Delete — librarian (all records)

- Optional scripted condition restricting student write/delete to records where Requested By = current user.

## 3.7 Reporting

- Source: Borrow Request table (u_borrow_request); Type: Bar Chart.

- Group by: Book; Aggregate: Count.

- Filter: Status = Approved (counts only fulfilled borrows).

- Save and add to a librarian/management dashboard as "Most Borrowed Books".

# 4. Definition of Done

- All roles, tables, and fields exist and match the schema above.

- Reference qualifier correctly filters unavailable books from the Borrow Request form.

- Approval flow runs end-to-end: request → librarian approval task → Book status updates → email sent.

- Rejections correctly set Borrow Request.Status = Rejected without altering Book status.

- UI Policies enforce mandatory Return Date only when Status = Issued.

- ACLs verified by impersonation: students cannot write to Book; students see/manage only their own requests.

- Most Borrowed Books report renders correct counts filtered to Approved requests.

# 5. Handoff to Testing

Once every row in the Master Task Checklist (Section 2) is marked Done, the build is ready for the Testing & Validation phase: sample data population, impersonation-based ACL checks, Flow Designer debug runs, and Automated Test Framework (ATF) coverage where available.